Iteration 1 Report: Multi – Label Book Genre Classification

Team: Kornel Zaleski, Lukasz Kiraga, Blessing Mayindu

- Data Preparation / Data Cleaning

The main focus of this iteration was changing our 3 datasets and merging them 	into one single higher quality dataset.

- Nulls and Duplicates: We inspected the data set very closely and made some valuable changes, like dropping rows that lacked essential information (Title, Description, or Category).

- A major challenge was that each dataset had its own way of naming the same things. We made these all common these by converting all headers to lowercase and renaming some of the columns (e.g., mapping "Genres" and "Category" both to "categories").

- We initially had a problem with performance where cleaning the data took over 10 minutes or even longer. We found that the cause was the console printing massive datasets. This was resolved by using df.head(15) or df.tail(15) to verify data integrity without crashing.

- Data Merging

Merging was possibly the most difficult part of this phase.

- We used the Pandas ‘intersection’ tool to find similarities between the three datasets.

- Team members used external resources like W3Schools and GeeksforGeeks to help learn and use different Pandas functions such as ’value_counts()’ and ‘intersection’.

- Issues & Problems Encountered

Our main issues were:

- Aligning data columns without ruining the data or creating a bad final product was a big challenge at first.

- We struggled with GitHub's pull/push commands, leading to some confusion during the process.

- Some changes we made were accidentally moved into the master branch or lost during pushes. We have since fixed our mistakes.

- Future Roadmap

This iteration was mainly focusing on data preparation, cleaning and merging, 	but we have also started planning for the AI models.

- At first, we will evaluate the standard machine learning models. These are: Logistic Regression, Random Forest, K-Nearest Neighbors and Naive Bayes.

- We will want test these and compare performance and accuracy in terms of multi-label classification.

- Eventually we want to transition into BERT (Bidirectional Encoder Representations from Transformers). This would allow our AI to capture “deeper semantic meaning” within the text.